# Project Charter

Smart Returns & Customer Trust Platform

Project Code: SRCTP-2025 | Version 1.0 | Status: Final

# 1. Project Overview

| Field | Detail |
| --- | --- |
| Project Name | Smart Returns & Customer Trust Platform |
| Sponsor | VP - Customer Experience |
| Business Analyst | N.Pavanika |
| Budget | Rs 1.11 Cr |
| Timeline | 28 Weeks |

# 2. Business Case

ShopSphere has seen a 30% YoY increase in returns driving up costs, slowing refunds, enabling fraud, and reducing customer trust. This project delivers an automated, analytics-driven return platform.

# 3. Objectives (SMART)

| ID | Objective | Metric | Target |
| --- | --- | --- | --- |
| BO-1 | Reduce returns | Return rate | 18% -> 13% |
| BO-2 | Faster refunds | Cycle time | 6 -> 2 days |
| BO-3 | Cut fraud | Fraud rate | 12% -> 7% |
| BO-4 | Improve trust | CSAT | 62% -> 85% |

# 4. Scope

In scope: Customer/Seller/Admin/Support modules, fraud engine, auto-refund, notifications, SQL data model, Power BI dashboards. Out of scope: international returns, warehouse hardware, ERP replacement.

# 5. Milestones

| Milestone | Target |
| --- | --- |
| Charter approved | Week 1 |
| BRD/FRS signed off | Week 5 |
| MVP | Week 16 |
| Full go-live | Week 28 |